**Header:**

* Nails, hair, fragrance, and sale navs need items added to their dropdowns, links built for their top level cats/ dropdown sub cat links.

**Customer page:**

* Sidebar needs to be identical to the company page.

**Company page:**

* Need to find out if she wants to update the company pages from the admin UI or have them be static pages.

**Homepage:**

* Carousel category sliders need to have items populated in them. \*\*Client needs to perform\*\*
* Carousel Banner image sliders need final images and links attached to them \*\*Client needs to provide images and where they should be linked to

**Category page – top level category:**

* Previously viewed item is only displaying on the first page it comes up on. After this it breaks. Need to find solution to make it destroy on departs and re-populate on page inits.

**Category page – Sub cat level:**

* Filtered search needs to be implemented entirely.\*\*Will be built and added after deployment\*\*

**Product page:**

* Find out problem with elastic search not returning results on the product page(tested using a tag with known products in it.
* Add to wishlist button not working.
* Product reviews button not working.
* Write a review not working.

**Cart:**

* Needs a add to wishlist function assigned to the button AND to have it display the message before adding that item to wishlist.
* Need to replace placeholder text.\*\*Needed by the client\*\*
* Fix new button added to the cart product item list.

**Checkout:**

* Make sure she likes the new checkout page design.
* Build pop-up modal for international customers message.
* Hide message in shipping section when country is set to United States.