**Header:**

* Nails, hair, fragrance, and sale navs need items added to their dropdowns, links built for their top level cats/ dropdown sub cat links. \*\*NEED LINK INFO FROM CLIENT.\*\*

**Company page:**

* Need to find out if she wants to update the company pages from the admin UI or have them be static pages.\*\*NEEDS CLIENT INFORMATION\*\*
* Sidebar links: New Items, Shop Suite7Beauty need links \*\*NEED TO DISCUSS WITH CLIENT WHERE THESE NEED TO BE ATTACHED TO.\*\*
* Order tracking link is not behaving properly. It loads the page but does not prompt the user to login if not logged in, resulting in a blank page.

**Homepage:**

* Carousel category sliders need to have items populated in them. \*\*Client needs to perform\*\*
* Carousel Banner image sliders need final images and links attached to them \*\*Client needs to provide images and where they should be linked to\*\*

**Category page – top level category:**

* Previously viewed item is only displaying on the first page it comes up on. After this it breaks. Need to find solution to make it destroy on departs and re-populate on page inits. \*\*DISCUSS WITH JT TO FIND SOLUTION\*\*

**Category page – Sub cat level:**

* Filtered search needs to be implemented entirely.\*\*Will be built and added after deployment\*\*

**Quickview:**

* Fix the massively jacked up page.

**Product page:**

* Find out problem with elastic search not returning results on the product page(tested using a tag with known products in it).

**Cart:**

* Needs an add to wishlist function assigned to the button AND to have it display the message before adding that item to wishlist.
* Need to replace placeholder text.\*\*Needed by the client\*\*
* Fix new button added to the cart product item list.

**Checkout:**

* Make sure she likes the new checkout page design.